Unit 103: Introduction to the built environment life cycle

# Worksheet 11: Sequence of works 2 (tutor)

Number the activities in order to build a single storey house from foundation to internal finishes.

|  |  |
| --- | --- |
| **Task** | **Order of sequence** |
| Ground works | 1 |
| First fix | 8 |
| Brick work to wallplate | 6 |
| Brickwork to DPC | 4 |
| Excavations | 2 |
| Plastering | 9 |
| Roof | 7 |
| Ground floors | 5 |
| Foundations | 3 |
| Second fix | 10 |
| Internal finishing | 11 |