## Slide 1: PowerPoint 7: Our interdependencies between the construction trades
PowerPoint presentation
Unit 202: Changing practices over time

## Slide 2: Aim: Explore the interdependencies in construction trades
Objectives
      Describe trade interdependencies.
      Examine how the trade interdependencies are evolving with industry.
      Provide examples of the trade interdependencies.
      Explore the benefits and challenges of managing interdependencies.
      Differentiate between first and second fix activities.
      Identify some of the problems that may arise in first and second fix activities.
      Explore ways to mitigate problems in relation to first and second fix activities.

## Slide 3: What are interdependencies?
  In the construction industry in Wales, individual trades work together in a coordinated manner to carry out construction projects.
  Each trade specializes in a specific aspect of the construction process, and their interactions are essential for the successful completion of a project.
  Over time, these interactions and roles have evolved due to various factors such as technological advancements, changes in construction practices, and the introduction of new regulations.
  The different trades in construction are interdependent on each other for a successful project.
  Each trade has a specific role to play, and without the cooperation of all involved, the project will not be completed on time or within budget.

## Slide 4: How are these interdependencies evolving
      In the past, the construction industry was largely a fragmented sector, with individual trades working in isolation, frequently creating delays and cost overruns.
      Recently there has been a move towards a more collaborative approach to construction, with trades working together more closely to deliver projects, leading to improved efficiency and cost savings.
      In recent years, there has been a shift towards more collaborative and integrated approaches in the construction industry.
      One of the key drivers of this change has been the introduction of new technologies. The use of Building Information Modelling (BIM) has seen the creation of digital representations of the project.
Notes: BIM Has changed these interdependencies as they BIM enabled projects allows for seamless planning. By using clash detection as well saves rework and material waste on site as well being able to simulate the construction also aids improved health and safety outcomes. BIM fosters collaboration at its heart and is a key ethos of a BIM enabled project. It is about more than just 3D modelling.

## Slide 5: How are these interdependencies evolving
  Another notable change is the increased emphasis on sustainability and environmental considerations in construction.
  Trades now need to work together to incorporate green building practices, renewable energy systems and efficient material usage.
  This shift has led to new roles and trades emerging, such as energy consultants, sustainable design specialists and renewable energy installers.
  Additionally, changes in regulations and standards have influenced the interactions between trades in the construction industry.

## Slide 6: How are these interdependencies evolving
  Regulatory requirements for health and safety, building regulations , and quality standards necessitate closer collaboration between trades to ensure compliance.
  This may involve sharing information, coordinating work schedules, and conducting joint inspections to meet regulatory requirements.
  Technological advancements, sustainability considerations, and changing regulations have all contributed to these changes, emphasising the importance of coordination, communication, and shared responsibilities among trades in the construction process.
Notes: The changes in the way that trades interact in the construction industry have had a positive impact on the sector. Projects are now delivered more efficiently and cost-effectively, and the quality of construction has improved. This has made the construction industry more competitive and has helped to attract new investment into Wales.
The interactions and roles of individual trades in the construction industry are constantly evolving. The introduction of new technologies and methods is driving this change, and is helping to make the industry more efficient, cost-effective, and competitive.

## Slide 7: Benefits of effectively managing interdependencies
  Increased efficiency and productivity.
  Reduced risk of delays and cost overruns.
  Improved quality of work.
  Increased safety.
  Improved customer satisfaction.
  Interdependencies can be both positive and negative. They can lead to increased efficiency and productivity, as trades can work together to complete tasks more quickly and effectively.
  For example: Bricklayers need a solid foundation to build on, so they rely on groundworks to provide this.

## Slide 8: Challenges of effectively managing interdependencies
  Lack of communication and coordination between trades.
  Different working practices and standards between trades.
  Lack of trust between trades.
  Changing requirements from clients.
  Unseen circumstances.
  Interdependencies can also lead to delays and cost overruns, as problems with one trade can impact the work of other trades.
  For example, if a bricklayer makes a mistake, it can delay the work of the carpenter, who may have to wait for the bricks to be repaired or replaced.

## Slide 9: Examples of trade interdependencies
Some examples of interdependencies in UK construction trades:
  Electricians need to work with plumbers to install electrical wiring and fixtures in bathrooms and kitchens.
  Carpenters need to work with bricklayers to build the structure for walls and roofs.
  Steel fixers need to work with slingers and crane operators to ensure their work is carried out safely and quickly.
  Concreters need to work with steel fixers to reinforce concrete structures.
  Plasterers need to work with painters to finish the interior of a building.

## Slide 10: What is first fix?
The primary distinction between first and second fix is the type of the work performed. The first fix stage consists of installing critical structural and functional components, up to the point of applying internal surfaces – typically plaster.
  First fix will typically involve ensuring that the superstructure is “water tight”, implying that the roof and coverings will be installed as well as all of the external doors and windows are installed.
  Internally first fix will include the stairs, any internal walls(studwork or other partitions), installing pipework for gas, water or air con as well as ducting and electrical/ICT wiring etc.
  Most first fix works are normally hidden when the building is complete.

## Slide 11: Potential issues with first fix
There are several potential issues that can arise during the first fix stage of construction.
  Changes in design or specifications.
  Improper installation.
  Poor coordination.
  Inadequate planning.
  Inaccurate measurements.
  Safety hazards.
  Damage to the building.
  Compliance and regulatory issues.
Notes: Inaccurate measurements: Incorrect measurements or inaccurate positioning of components can lead to significant issues during the construction process. This can result in misaligned walls, uneven surfaces, and difficulties in installing subsequent fixtures.
Poor coordination: First fix involves the installation of various systems, such as electrical wiring, plumbing, and HVAC (heating, ventilation, and air conditioning). If there is a lack of coordination among different trade workers or poor communication between teams, conflicts can arise, leading to delays, rework, and inefficiencies.
Inadequate planning: Inadequate planning can lead to problems during first fix. Insufficient consideration of factors such as load-bearing capacities, structural integrity, and proper placement of components can result in complications later. It may require additional work, modifications, or even demolition to rectify the issues.
Improper installation: If the components and systems are not installed properly during first fix, it can lead to functional and operational problems down the line. For example, faulty electrical connections or improper plumbing installations may cause electrical short circuits, water leaks, or inefficient performance of systems.
Compliance and regulatory issues: Failure to adhere to local building codes, regulations, and safety standards during the first fix can have serious consequences. It may result in project delays, fines, legal complications, or the need for expensive modifications to bring the construction into compliance.
Changes in design or specifications: Sometimes, design changes or modifications to the initial plans occur during the construction process. If these changes are not communicated effectively or not properly incorporated during the first fix, it can lead to inconsistencies, clashes, or the need for rework.

## Slide 12: What is second fix
      The second fix stage consists of adding finishing touches and connecting fixtures to the infrastructure constructed during the first fix stage.
      Second fix typically takes place after first fix is completed and the internal finishing items begin to be fitted, this again is sequential, most carpentry finishes such as skirting, architrave, doors and kitchens are fitted followed by painting/decorating and tilling.
      While this is being carried out, plumbers and electricians will be fitting the fixtures and fittings such as bathroom suites and sockets/switches.
      Furthermore, there may be other steps beyond second fix, such as final fix or ornamental finishes, that require extra refinements and finishes. This can include fitting door handles and handles to kitchens.
      The exact sequence of these operations will vary by project.

## Slide 13: Potential second fix issues
While it is a critical phase that adds aesthetic value and functionality, there are potential issues that can arise during the second fix.
  Poor quality of materials or damage during transport and storage on site.
  Inadequate installation on site.
  Lack of attention to detail by tradespeople.
  Delayed deliveries.
  Inadequate coordination amongst trades.
  Design changes or modifications by the client/architect.
  Poor finishing quality due to material quality or poor standard of work.
.

## Slide 14: Mitigating potential first/second fix issues
To mitigate potential issues during both the first fix and second fix stages in construction, it is crucial for construction teams to employ thorough planning, ensure effective coordination among different trades, engage skilled workers, adhere to regulations, maintain proper documentation, and conduct regular quality checks.
These strategies play a vital role in ensuring a smooth construction process, minimizing errors, and enhancing the overall quality and success of the project.
By implementing these measures, construction teams can proactively address issues, maintain consistency in design and functionality, and successfully deliver a construction project that meets or surpasses expectations.
Notes: Thorough planning: Ensure detailed planning and coordination with all trades involved in the second fix. Have a clear understanding of the project scope, design requirements, and timeline. This will help avoid surprises, identify potential issues in advance, and allow for proper resource allocation.
Quality materials: Use high-quality materials and fixtures during the second fix. Choose reputable suppliers and products that meet industry standards and have a good track record. This will help ensure durability, functionality, and minimize the need for replacements or repairs in the future.
Skilled workforce: Employ skilled and experienced tradespeople who specialize in the specific tasks involved in the second fix. Verify their qualifications, expertise, and track record. A competent workforce will ensure proper installation, attention to detail, and adherence to design specifications.
Effective communication and coordination: Establish clear lines of communication among all trades involved in the second fix. Regular coordination meetings and updates will help align efforts, address any conflicts or design changes promptly, and ensure smooth progress.
Timely ordering and delivery: Plan and order fixtures, fittings, and materials well in advance to avoid delays in the second fix stage. Maintain close communication with suppliers to ensure timely delivery of materials and minimize disruptions to the construction schedule.
Attention to detail: Emphasize the importance of attention to detail during the second fix. Conduct thorough inspections to identify any inconsistencies, defects, or finishing issues. Encourage tradespeople to take pride in their workmanship and maintain a high level of quality throughout the process.
Documentation and record-keeping: Maintain accurate documentation of all second fix installations, including product specifications, installation details, and warranties. This will help in future maintenance, troubleshooting, and any potential warranty claims.
Regular quality checks: Implement a quality control process during the second fix stage. Conduct regular inspections to ensure that installations meet the required standards, comply with design specifications, and address any issues promptly.
Continuous monitoring: Maintain a vigilant approach during the second fix stage. Monitor progress, address any deviations from the plan, and provide support or guidance as needed. Regular site visits and ongoing supervision will help identify and rectify issues early on.
Client walkthroughs: Conduct walkthroughs with the client at key stages of the second fix to address any concerns, ensure their satisfaction, and obtain their feedback. This will help catch any issues before the project is completed and provide an opportunity for timely resolution.

## Slide 15
Any questions?