## Slide 1: PowerPoint 2 Understand connected practice in the construction industry
PowerPoint presentation 1.1
Unit 101: Introduction to the Built Environment
Unit 301: Understanding construction practice in Wales

## Slide 2: Understand connected practice
What is connected practice?
At its core, “Connected practice” simply means that:
Teams/trades working together toward a common goal.
All stakeholders can access the main goals and plans at any time.
Enhances operational effectiveness and safety.

## Slide 3: Communication
There are many ways to communicate. ​
Verbal or oral communication (talking) is an example.​
This includes:​
group discussions​
meetings, lectures, etc​
face-to-face, one-on-one​
telephone conversations,​ video links.

## Slide 4: Communication continued
Verbal communication is the quickest and most common method of communicating, although it can easily be forgotten.​
We use speech in two ways:​
informal – general conversations with your friends and relatives etc, chatting to people​
formal – at work, during interviews, on the telephone to customers

## Slide 5: Communication continued
Written communication methods include:​
letters – personal and official​
memos and notes – short and precise ​
timesheets – various forms​
invoices – used to bill customers​
drawings and sketches ​
specifications​
schedules – lists of building components​
graphs and charts – used to display data.​

## Slide 6: Communication continued
Electronic communication involves using electronic equipment, including:​
telephone (cable or satellite), video calling equipment​
fax machines​
television and radio ​
computers – email and the Internet.

## Slide 7: Communication you will use
As far as you and your job within the construction industry are concerned, you are most likely to use the following methods of verbal communication:​
informal conversations​
formal conversations​
receiving instructions​
telephone calls​
taking part in meetings​
oral presentations.

## Slide 8: Communication
When speaking, you should remember to:​
speak clearly without shouting​
vary the tone and pitch of your voice​
pronounce words correctly​
never speak too quickly​
make use of humour when speaking.

## Slide 9: Using the telephone
Using the telephone has many advantages:​
It is accessible and can be used by people of all abilities and employment statuses.​
You receive a rapid response.​
It is used by every firm, company or ​ organisation throughout the world.​
It has a global network.​
The equipment is both simple and ​ easy to use.

## Slide 10: Importance of communication
Construction sites are information-intensive environments. ​
Various construction personnel in the field need large amounts of information, ranging from project design drawings to personal diaries to support their on-going work. ​
The efficiency and effectiveness of the construction process strongly depends on the quality of communication.​
Communication is important and can be positive if handled well. ​
It can also be hurtful, depending on how it is done and the words that are used. ​
Communication needs to be open and sensitive, as well as appropriate to the situation. ​
The amount of information required by an individual can change according to the circumstances.

## Slide 11: Importance of communication continued
Good communication is important, as it can help to:​
increase work productivity​
ensure smooth day-to-day running of the site​
reduce unseen costs – storage, damage, returned deliveries, ​ slow work progress ​
enhance morale and friendship among the workforce​
encourage quick relaying of information between members ​ of the workforce.

## Slide 12: Key personnel in construction
Architects​
Directors​
Clerks of works​
Site managers​
Builders’ merchants​
Charge hands​
Tradespeople​
Operatives​
Delivery drivers​

## Slide 13: How Key personnel communicate
From​ | To​ | How​
architect​ | directors/clerk of works/site managers​ | verbal, electronic, written​
directors/clerk of works ​ | site managers​ ​ | verbal, electronic, written​
site managers​ | tradesman ​ | verbal, electronic​
site managers​ ​ | builders merchants ​ | verbal, electronic, written​
tradesman ​ | operatives​ | verbal, electronic​
operatives​ | tradesman ​ | verbal, electronic​

## Slide 14: Planning
Any construction project should be planned in as much detail ​as possible. ​
Planning a project properly will help ensure that the project runs smoothly, without any delays or hiccups. ​
There are many different methods of programming construction work. ​
Programmes of work which show the sequence of activities are common in the construction industry, and their importance is growing rapidly. ​
Managers, engineers, quantity surveyors and site managers now need to be able to read and interpret programmes as much as construction drawings. But the role of programmes is still unclear.

## Slide 15: Planning Methods
There are different types of planning methods, including: ​
bar charts (Gantt charts)​
critical path analysis​
programme of works

## Slide 16: Benefits of Planning Work
No delays in work completion​
Workforce on task at all times​
Organising material deliveries​
Organising the workforce

## Slide 17: Activity 1
List three advantages of planning
List two disadvantages of planning

## Slide 18: Advantages and disadvantages of planning
Advantages:
Simple and easy to follow
Good visual communication method of progress
Task durations can be compared easily
Disadvantages:
Dependencies may be difficult to visualise
Minor changes in data can cause major changes in the chart

## Slide 19: Bar Chart/Gannt Chart
The bar in each row identifies the corresponding task.
The horizontal position of the bar identifies start and end times of the task.
The bar length represents the duration of the task.
Task durations can be compared easily.
They are good for allocating resources and rescheduling.
Precedence relationships can be represented using arrows.
Critical activities are usually highlighted.
Slack times are represented using bars with doted lines.
The bar of each activity begins at the activity earliest start time (ES).
The bar of each activity ends at the activity latest finish time (LF).

## Slide 20: Activity 2
Who designed the Gannt chart?
What date was it popularised?

## Slide 21: Critical path analysis
Why choose the critical path method?
Planning is a vital part of any project, from multi-million pound developments to small-scale repairs.
If no thought is given to a project before the start, things can soon go wrong.
This could include anything from running millions of pounds over budget on a large construction project, to having the wrong size screws for a minor repair.

## Slide 22: Critical path analysis continued
Planning, estimating and resources are all individual issues, but they need to be conducted in parallel as they directly affect each other.
Good planning will identify a project’s:
length
cost
resource requirements.

## Slide 23: Critical path analysis continued
Planning lets us know what is to be done, what resources are required, what processes depend on each other and the timescale.
Estimating is when calculations are made of the amount of time and effort required for each resource, eg budget, duration and workforce, to complete the task.
Resourcing is the allocation of actual resources, which usually means the workforce and plant.

## Slide 24: Gannt Chart

## Slide 25: Critical path analysis continued

## Slide 26: Programme of Work
The programme of work is the key to a successful and efficiently run contract and will help the site manager and supervisors follow a set plan of action.
The programme will show:
the start date
the sequence in which the building operations will be carried out
an estimated time for each operation
the labour required
the plant required
when materials require delivering
the contract end date
any public holidays

## Slide 27: Preparing the programme
The programme is prepared based on past experience, method statements and the measured rates from the estimate. In order to arrive at a basic programme for all trades, times are often based on a previous similar project.
Example: a small building contractor constructing a four-bedroom, brick-built house in 15 weeks.
Total time to build 100% 15 weeks (75 days)
Start to DPC 15% 11 days
DPC to watertight 45% 34 days
Internal work and finishing 40% 30 days

## Slide 28
https://www.homebuilding.co.uk/advice/extension-planner
https://www.homebuilding.co.uk/advice/self-build-schedule

## Slide 29
Any questions?