## Slide 1: PowerPoint 1 : Plan the work to complete the task(s).
PowerPoint presentation 1.1
Unit 101: Introduction to the Built Environment
Unit 303: Working in the construction sector in Wales

## Slide 2
This unit provides the learner with the competencies of how to plan and evaluate work in their trade. Learners will be able to understand the criteria set out for this unit and complete relevant tasks relating to the following:
plan work to ensure that it is carried out safely and to any relevant industry standards.
organise resources and plan the use of these resources and their time.
organise their own work activities, dealing with typical problems that arise in their work, and seeking advice from others if required.
communicate the work requirements to customers, colleagues, and members of the public other trades.
evaluate their completed work and how effective they were in planning and performing stages; identifying strengths and weaknesses and using reflective practice to facilitate continual improvement.

## Slide 3: Criteria 1.1 Organise the resources required.
Learners will need to consider the following when answering worksheets for this topic:-
Produce a method statement to include resources for a small job within your trade area and identify resources required such as e.g., consumable (replenishable) and re-usable materials, plant, equipment, and operatives required.
Research and explain how estimation techniques required work, (such as analytical (bottom up), comparative (top down/historic) and parametric).
Have an appreciation of what the ‘estimating funnel’ means.
What clarification and advice are available from the examples given below:-
the customer/customer’s representative
manufacturer’s technical information
trade literature or the organisation’s procedures.

## Slide 4: Suggested web links
Three ways to approach cost estimation (apm.org.uk)
estimating-guide-sample-chapter.pdf (apm.org.uk)
HS Direct | Free Method Statement Template

## Slide 5: Criteria 1.2 Set success criteria for the task(s).
Learners will need to consider the following when answering worksheets for this topic:-
Identify the main success criteria for projects, including mapping milestones and key activities to identify material usage and quality of finishes and to enable successful completion of projects.
Suggested web links
How To Define & Track Project Milestones (Complete Guide) (toggl.com)
How To Define Project Success Criteria (And Why You Should) (monday.com)

## Slide 6: Criteria 1.3 Carry out effective planning
Learners will need to consider the following when answering worksheets for this topic:-
Why Gantt charts are used to carry out effective planning methods and are important relating to calculating the time required to successfully complete tasks to include how a schedule of works contributes to completing to timescales.
Methods that will make the best use of resources and meet project, statutory and contractual requirements for a task.
Suggested web links
The Balance SMB | Learn How to Prepare a Gantt Chart for a Project

## Slide 7: Criteria 1.4 Rationalise why the proposed approach is the most appropriate.
Learners will need to consider the following when answering worksheets for this topic:-
Consider the need for planning a task in a logical sequence and what implications may arise due to poor planning.

## Slide 8: Criteria 1.5 Recognise cost and waste implications of the work. Learners will need to consider the following when answering worksheets for this topic:-
What methods of work help achieve zero or low carbon outcomes relating to resource usage and wastage.
What impact does plan for efficiency, cost control/savings, limited wastage, timely delivery, and a clear handover have on a project?
Suggested web links
BSRIA | Zero carbon targets on the construction industry
Cost Engineering | 3 types of construction cost estimating

## Slide 9: Criteria 1.6 Manage risks and recognise the steps taken to prevent future problems.
Learners will need to consider the following when answering worksheets for this topic:-
Completing a RAMS document referring to an activity relating to your trade.
Consider the following points when planning work:
planning for potential problems/issues.
problems that can arise from the weather condition.
other trades requirements
resource availability
assess the effects resulting from alterations to the work programme.
manage risks (within their control) that would impact on completing the tasks.

## Slide 10: Suggested web links
CHAS | What Are RAMS Documents in Health and Safety?

## Slide 11: Criteria 1.7 Identify the handover requirements of work.
Consider the main points of section 3 of the Health and Safety at Work etc. Act (HASAWA) 1974 which requires the conducting of business without putting members of the public at risk, including the public and other workers who may be affected by the work and measures to manage access to the site.
Research relevant documents that are required for a handover and to be able to plan the handover of a project?
Suggested web links
HSE | Health and Safety at Work etc Act 1974

## Slide 12
Any questions?